## Slide 1: St. Lucie County Chatbot
Progress since the last demo | June 24, 2026

## Slide 2: 1. Security Fixes
Completed external security review remediation (Caylent)
Secrets moved out of code into encrypted AWS Secrets Manager
Citizen PII (SSN, card, bank #) scrubbed before it reaches the AI
Sensitive data redacted from logs and debug tools
Logins now expire and auto-refresh; abuse blocked at two layers
AI access locked to only the models and data we authorize

## Slide 3: 2. Accuracy Boost (SME Testing)
Driven by your tax-office staff testing real transactions
Bot no longer invents phone numbers, fees, or policy
Deceased-owner / inheritance title transfers now handled correctly
First-time license applicants no longer hit circular blocks
Redundant questions removed; out-of-state CDL routing fixed
Official source links now surface in chat and side panel
Every fix verified against Florida statute or staff feedback

## Slide 4: 3. Mobile Optimization
Rebuilt mobile-first for QR-code, phone-majority traffic
Everything fits on a phone: no overflow, no clipped text
Slide-out menu, progress bar, animated quick-reply chips
Identity verification never dead-ends; skip always works
Stale verification tokens now refresh invisibly
Staff tools: reviewed checkbox + inline transcript feedback
Faster admin navigation with cached session list

## Slide 5: 4. Production Prep
Before-production security checklist documented
Deployment runbook for secrets population in place
Architecture teaching kit for technical partners
Interactive explorer captured from the live system
One-page cheat sheet and guided code tour for handoff
Graceful fallbacks: scheduling and verify degrade safely
Remaining items scoped: Cognito, VPC/KMS, deploy

## Slide 6: 5. SME Question Materials
Policy-questions workbook: 46 questions across 3 tabs
12 high-impact, prioritized for fastest review
Yellow answer column, source citations, unverified flags
Upload-review spreadsheet: 168 documents in 7 categories
One-click checkboxes; Excel and Google Sheets copies
Pulled from all decision trees + real tester sessions
Each answer maps to a simple, one-line code change